## Slide 1
Release | When | Main content | Customer benefit
CRE upgrade | Q3 FY 20/21 | Service Logic update – Phase 3 | Maintain vendor support for feature developments on Core Routing Engine.
CRE upgrade | H2 FY 20/21* | Titan Application Upgrade | Maintain vendor support for feature developments on Core Routing Engine.
CRE upgrade | H2 FY 20/21 | Hardware upgrade for UK master and edge servers | - Management of end of service life - Service maintenance.
16 | Q4 20/21* | C3/G9 software upgrade | - Upgrade to latest Ribbon software for ongoing support
17 | Currently being planned | SBC software upgrade | - Upgrade to latest Ribbon software for ongoing support
n/a | November 2020 | Compliance to OFCOM GC6.6 | - Blocking calls with invalid CLIs - Roll out to SBCs completed. - Aligned with the rollout of CRE upgrade service logic phase 3 above.
n/a | Ongoing | IES network switches migration to Nokia | - Long term supported platform carrying all voice services
n/a | Ongoing | NAP upgrade at Telehouse | - Upgrade of the hardware in the neutral access point at Telehouse London. - Management of end of service life for hardware.
SDIN & CRE Development Roadmap Refresh November 2020
*Dates not committed

## Slide 2
Release | When | Main content | Customer benefit
CRE upgrade | Completed September 2020 | Service logic update – Phase 2 | Maintain vendor support for feature developments on Core Routing Engine.
SDIN & CRE Development Completed Deliveries October 2020
*Dates not committed